|  |
| --- |
| Project plan Traffic Lights |
| Group D |
| Monica Stoica  Alexandru Vinerean  Rosen Danev  Ventsislav Yotov  Dmytro Bunin  Blagovest Tsarev |

Date: 20.02.2016

Contents

[Project statement 2](#_Toc420603706)

[Formal client 2](#_Toc420603707)

[Project leader 2](#_Toc420603708)

[Current situation 2](#_Toc420603709)

[Project justification 2](#_Toc420603710)

[Project product 2](#_Toc420603711)

[Deliverables 3](#_Toc420603712)

[Must 3](#_Toc420603713)

[Should 3](#_Toc420603714)

[Could 3](#_Toc420603715)

[Non-Deliverables 4](#_Toc420603716)

[Won’t 4](#_Toc420603717)

[Risks 4](#_Toc420603718)

[Constraints 4](#_Toc420603719)

[Project Phasing 5](#_Toc420603720)

[Time 7](#_Toc420603721)

# Project statement

## Formal client

Mr George is the formal client and he is the person responsible of handling the traffic situation in his city, Csharp

## Project leader

Monica Stoica is the leader of our group **S,** formed of Rosen Danev, Alexandru Vinerean, Blagovest Tsarev, Ventsislav Yotov and Dmytro Bunin. The members are students at Fontys University of Applied Science ICT&Software Engineering.

## Current situation

The formal client Mr George wants to install a new traffic light system in his city to diminish the number of accidents. Therefore, he wants to investigate whether these traffic lights will not cause too many accidents.

## Project justification

The current problems faced by Mr George and his company are the main reason of our project. Another significant point is that the client’s company has no experience with building windows applications.

## Project product

The purpose of this project is to deploy fully functional system. This should allow Mr George to simulate a real life traffic situation. This will be done according to the points read as followed:

* There have to be two types of crossing possible
* The possibility to place a minimum of 1 and a maximum of 12 crossings in a grid
* Adjustment of car-flow for every road
* Real-time traffic movement
* For every crossing the ‘green’ time of the traffic light has to be adjustable

## Deliverables

### Must

* Project plan
* User requirement specification (URS)
* Test Plan
* Design
* C# Application

### Should

* The website event should have a special section for workshops where members can subscribe and find information about the activities available during the event weekend.
* Visitor’s medical history
* Tweeting possible only for attendants
* Providing the event map
* The website should compatible with all the browsers
* Refund remaining amount of money in the RFID in the visitor’s account

### Could

* Gaming event/conference
* Transfer money to credits (0.50€ = 1 credit)
* Subscribing for volunteering
* “Press“ page

## Non-Deliverables

### Won’t

* Traffic lights
* Sensors

## Risks

|  |  |
| --- | --- |
| Risks | Alternative scenario |
| The “workshops”, “press” and “volunteers” section may not be fully functional | Release the website without them. |
| There might appear some problems with the system during the event. | Technical support |

## Constraints

1. Language

The windows application will be available only in English because our team has no knowledge of Dutch.

1. Programming Language

Due to our knowledge with Visual Studio we will use as programming language C#.

# Project Phasing

*Building*

*Analysis*

*Design*

*Testing*

*Deploy*

*Initiation*

*Start-up the project*

*Testing the system*

*GUI design*

*Deploy the system*

***M1***

*Write the user’s manual*

*Project plan*

Design Apps

*Build Apps*

***M2***

***M3***

***M5***

***M4***

***M6***

Deliverables for milestone **M1** are:

* Detailed division of work amongst team members.
* First version of Project Plan

Deliverables for milestone **M2** are:

* The Project plan
* Specified user requirements (i.e., which functionality does the new software system has to offer).
* Test plan

Deliverables for milestone **M3** are:

* Design
* URS final version
* Test plan final version

Deliverables for milestone **M4** are:

* Implement of the design

Deliverables for milestone **M5** are:

* Application for traffic lights system
* Process report

Deliverable for milestone **M6** are:

* A deployed system consisting of C# application.
* Present the project in front of Mr. George and his staff.

## Time

1. It is estimated that this project will last 18 weeks. (February – July). The project will start on the 14th of February.
2. Time planning for project activities is as follows:

|  |  |  |
| --- | --- | --- |
| WEEK | ACTIVITY | MILESTONE |
| Week 1  15.02.2016 – 21.02.2016 | Division of work | Milestone 1 |
| Collect information about the traffic components  Project plan first version |
| Week 2  22.02.2016 – 28.02.2016 | Project Plan second version  URS | Milestone 2 |
| Week 3  29.02.2016 – 06.03.2016 | Final version for project plan and URS |
| Week 4 – 5  07.03.2016 – 20.03.2016 | Test plan |
|  |
| Week 6  21.03.2016 – 27.03.2016 | Design | Milestone 3 |
| Week 7  28.03.2016 – 03.04.2016 | Deliver project plan together with URS, test plan and design |
| EXAM TIME  04.04.2016 – 17.04.2016 |
| Week 10  25.04.2016 – 30.04.2016 | Implement the design | Milestone 4 |
| HOLIDAY TIME  02.05.2016 – 08.5.2016 |
| Week 11-13  09.05.2016 - 29.05.2016 | Work at the application and show the first version | Milestone 5 |
| Week 14-15  30.05.2016 – 12.06.2016 | Work at the application and hand in the final version  Preparing presentation  Process report |
| Week 16  13.06.2016 – 19.06.2016 | Final presentation | Milestone 6 |
| Week 17-18  EXAM TIME  20.06.2016 – 03.07.2016 | Deploy the system |
| Present the project |

Every milestone will be presented within couple of days after the deadline.

1. In parallel to project activities, several types of meetings will take place:

a. Weekly progress meeting

b. Reporting to customer

.